|  |  |
| --- | --- |
| Meeting Session | Interventions Working Group |
| Paper Reference | IWG 20170814 07 |
| Action | For Information |

**DCP 297 ‘Network Interventions SLA Enhancement’**

**Work Plan**

This paper provides the Interventions Working Group with an overview of the workplan.

|  |  |  |
| --- | --- | --- |
| **No.** | **Event** | **Target Date** |
|  | Working Group to review the consultation document | 31 May 2017 |
|  | ElectraLink updates consultation document and circulates to group for comments | 01 – 05 June 2017 |
|  | ElectraLink finalise consultation document and issue to Group for sign off | 05 - 13 June 2017 |
|  | Consultation Document issued for a period of three weeks | 14 June 2017 |
|  | Consultation Responses due [based on three-week consultation period] | 05 July 2017 |
|  | Electralink collates consultation responses and circulates to Working Group members | 10 July 2017 |
|  | Meeting to review consultation responses | 24 July 2017 |
|  | Implement changes to legal text in light of consultation responses and issue to Group | w/c 31 July 2017 |
|  | Meeting to finalise DCP 297 Change Report | 16 October 2017 |
|  | Legal text issued to the DCUSA legal consultant for review | w/c 23 October 2017 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | w/c 30 October 2017 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | 8 November 2017 |
|  | DCUSA Panel approves Change Report | 15 November 2017 |
|  | Change Report issued for voting | 17 November 2017 |
|  | Voting Closes (three weeks) | 8 December 2017 |
|  | Implementation Date | 2 November 2017 |

**Lauren Nicholls**