###### DCP 329 ‘Amend Requirements for Emergency De-energisation in Schedule 2B - National Terms of Connection’ Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | First Working Group meeting | - 07 January 2019 |
|  | Electralink to draft a consultation document based on Working Group comments at the meeting and circulate to Working Group members for review. | - 21 January 2019 |
|  | Working Group to review the consultation document and submit comments to ElectraLink | - 28 January 2019 |
|  | ElectraLink updates consultation document and circulates to group for final sign off | - February 2019 |
|  | Consultation Document issued for a period of three weeks | - February 2019 |
|  | Consultation Responses due [based on three-week consultation period] | - February 2019 |
|  | Electralink collates consultation responses and circulates to Working Group members | - February/ March 2019 |
|  | Meeting to review consultation responses | - March 2019 |
|  | Implement changes to legal text in light of consultation responses | - March 2019 |
|  | Legal text issued to the DCUSA legal consultant for review | - March 2019 |
|  | Electralink to draft Change Report and circulate to Working Group | - March/ April 2019 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | - April 2019 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | - April 2019 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - April 2019 |
|  | DCUSA Panel approves Change Report | - April 2019 |
|  | Change Report issued for voting | - April 2019 |
|  | Voting Closes (three weeks) | - April/ May 2019 |
|  | Change Declaration issued | - May 2019 |
|  | Implementation Date | - First Release following Party Approval |