## DCP 319: Removal of residual charging for embedded generators in the CDCM

| No. | Event | Target Date |
| --- | --- | --- |
|  | First Working Group meeting | - 29 June 2018 |
|  | ElectraLink to draft consultation document and circulate to Working Group members for review. | - 27 July 2018 |
|  | Working Group to review the consultation document and submit comments to ElectraLink | - July 2018 |
|  | Working Group meeting to discuss consultation document | - August 2018 |
|  | ElectraLink updates consultation document and circulates to group for final sign off | - August 2018 |
|  | Consultation Document issued for a period of three weeks | - August/September 2018 |
|  | Consultation Responses due [based on three week consultation period] | - September 2018 |
|  | ElectraLink collates consultation responses and circulates to Working Group members | - September 2018 |
|  | Meeting to review consultation responses | - September 2018 |
|  | Implement changes to legal text in light of consultation responses | - September/October 2018 |
|  | Legal text issued to the DCUSA legal consultant for review | - September/ October 2018 |
|  | ElectraLink to draft Change Report and circulate to Working Group | - October 2018 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | - October 2018 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | - October 2018 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - 14 November 2018 |
|  | DCUSA Panel approves Change Report | - 21 November 2018 |
|  | Change Report issued for voting | - 23 November 2018 |
|  | Voting Closes | - 14 December 2018 |
|  | Change Declaration issued | - 18 December 2018 |
|  | Ofgem Decision | - 18 January 2018 |
|  | Implementation Date | - 01 April 2021 |