###### DCP 311 ‘Clarification of NUF cap and collar calculations’ Work Plan

|  |  |  |
| --- | --- | --- |
| **No.** | **Event** | **Target Date** |
|  | First Working Group meeting | 27 November 2017 |
|  | Electralink to draft a consultation document based on Working Group comments at the meeting and circulate to Working Group members for review | 22 December 2017 |
|  | Second Working Group meeting | 16 January 2018 |
|  | Working Group to review the consultation document and Legal Text and submit comments to ElectraLink. ElectraLink to make amendments to both documents | 31 January 2018 |
|  | Third Working Group meeting | 07 February 2018 |
|  | ElectraLink updates consultation document and circulates to group for final sign off | 08 February 2018 |
|  | Consultation Document issued for a period of three weeks | 12 February 2018 |
|  | Consultation Responses due [based on three-week consultation period] | 05 March 2018 |
|  | Electralink collates consultation responses and circulates to Working Group members | 07 March 2018 |
|  | Meeting to review consultation responses | 16 March 2018 |
|  | Implement changes to legal text in light of consultation responses | 16 March 2018 |
|  | Legal text issued to the DCUSA legal consultant for review | 16 March 2018 |
|  | Electralink to draft Change Report and circulate to Working Group | 23 March 2018 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | 03 April 2018 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | 09 April 2018 |
|  | Amendments made to the Change Report and circulated to the Working Group | 23 April 2018 |
|  | Working Group to approve the amendments to the Change Report | 30 April 2018 |
|  | Change Report submitted to DCUSA Panel | 09 May 2018 |
|  | DCUSA Panel approves Change Report | 16 May 2018 |
|  | Change Report issued for voting | 18 May 2018 |
|  | Voting Closes (three weeks) | 11 June 2018 |
|  | Change Declaration issued | 13 June 2018 |
|  | Ofgem Decision | 11 July 2018 |
|  | Implementation Date | 01 April 2020 |