###### DCP 279 ‘Linking Credit Cover to the Annual Iteration Process’ Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | First Working Group meeting to review the legal text and draft Change Report | - 23 September 2016 |
|  | Working Group to review the Change Report and Provide comments | - 23 September 2016 – 28 September 2016 |
|  | ElectraLink to submit the updated draft legal text to the DCUSA legal advisor after review by the Working Group members. | - 29 September 2016 |
|  | Working Group to review legal text after receipt from the DCUSA legal advisor | - w/c 4 October 2016 |
|  | Change Report approved by DCUSA Panel | 07 October 2016 |
|  | Change Report Issued for Voting | 11 October 2016 |
|  | Party Voting Closes | 25 October 2016 |
|  | Change Declaration Issued | 27 October 2016 |
|  | Implementation | Next DCUSA Release Following Approval (03 November 2016) |