###### DCP 255 ‘Changes to Electricity (Connection Charges) Regulations 2002’ Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | DECC to meet with industry parties to discuss issues raised with the proposed ECCR 2016 legal text change. Namely; - Clarity on the correct interpretation of the legal text drafting related to the ICP as an eligible person for a refund as well as the ICP’s Customer and the circumstances in which a refund to the ICP versus the ICP’s Customer applies; and. - The new definition of Net First Connection Expenses. | - DECC has not set a date for this meeting. |
|  | Working Group to review the DECC final legal text when it is received and consider how to apply it to the DCP 255 draft legal text | - May 2016 |
|  | Legal text issued to the DCUSA legal consultant for review | - 01 - 07 June 2016 |
|  | Electralink to update the draft Change Report based on the meetings discussions and circulate to Working Groups for final sign off | - 04 June 2016 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | - 07 June 2016 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | - w/c 13 June 2016 |
|  | The Working Group to review the final change report ex-committee | - 17 June - 24 June 2016 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - 13 July 2016 2016 |
|  | DCUSA Panel approves Change Report | - 20 July 2016 |
|  | Change Report issued for voting | - 22 July 2016 |
|  | Voting Closes (three weeks) | - 12 August 2016 |
|  | Change Declaration issued | - 20 September 2016 |
|  | Implementation Date | - 01 October 2016 |