###### DCP 255 Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | First Working Group meeting to analyse the urgent CP | - 08 December 2015 |
|  | Working Group meeting to review the draft legal text | - 14 January 2016 |
|  | Working Group to review the DECC final legal text expected to be published in mid-February and consider how to apply it to the DCP 255 draft legal text | - 16 March 2016 |
|  | Legal text issued to the DCUSA legal consultant for review | - 18 March - 01 April 2016 |
|  | Electralink to update the draft Change Report based on the meetings discussions and circulate to Working Groups for final sign off | - 25 March - 01 April 2016 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | - 02 April 2016 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | - w/c 04 April 2016 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - 13 April 2016 |
|  | DCUSA Panel approves Change Report | - 20 April 2016 |
|  | Change Report issued for voting | - 22 April 2016 |
|  | Voting Closes (three weeks) | - 13 May 2016 |
|  | Change Declaration issued | - 17 May 2016 |
|  | Implementation Date | - 01 October 2016 |