###### DCP 251 and DCP 252 Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | First Working Group meeting | - 20 November 2015 |
|  | Working Group to develop scenarios with regard to DCP 251, to be circulated for consideration on 4th December 2015 | - 4 December 2015 |
|  | Second Working Group meeting | - 5 January 2016 |
|  | Third Working Group meeting, to consider the differences between IDNOs and non-licensed DNOs (face-to-face) | - 29 January 2016 |
|  | Fourth Working Group meeting, to finalise the differences between IDNOs and non-licenses DNOs for inclusion within the consultation (face-to-face) | - 29 February 2016 |
|  | Fifth Working Group meeting to finalise Consultation and Working Paper (face-to-face) | - 22 March 2016 |
|  | Sixth Working Group meeting to finalise Consultation and Working Paper (face-to-face) | - 25 April 2016 |
|  | Consult on whether licenced and licence-exempt distribution systems should or should not be treated differently and why for a period of four weeks. | - 6 May 2016 |
|  | Consultation Responses due | - 3 June 2016 |
|  | Seventh Working Group (face-to-face) meeting to review Consultation Responses and determine next steps i.e. whether a second consultation is required or whether to begin drafting the Change Report | - 7 June 2016 |
|  | Eight meeting to review issues log and look to develop second consultation document, taking into account the consultation response. | - 15 July 2016 |
|  | Working Group to finalise the consultation document | - August 2016 |
|  | Second Consultation issued for a period of three weeks | - September 2016 |
|  | Second Consultation Responses due [based on three-week consultation period] | - September 2016 |
|  | Review Consultation Responses and determine next steps, including whether a modeling support request is required | - October 2016 |
|  | Implement changes to legal text and change report in light of consultation responses | - October 2016 |
|  | Legal text issued to the DCUSA legal consultant for review and circulated to Working Group once complete | - November 2016 |
|  | Electralink to draft Change Report and circulate to Working Group for review | - November 2016 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | - November 2016 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - December 2016 |
|  | DCUSA Panel approves Change Report | - December 2016 |
|  | Change Report issued for voting | - December 2016 |
|  | Voting Closes (three weeks) | - January 2017 |
|  | Change Declaration issued | - January 2017 |
|  | Ofgem Decision | - February 2017 |
|  | Implementation Date | - February 2017 |