

###### DCP 251 and DCP 252 Work Plan

|  |  |  |
| --- | --- | --- |
| **No.** | **Event** | **Target Date** |
|  | First Working Group meeting | 20 November 2015 |
|  | Working Group to develop scenarios with regard to DCP 251, to be circulated for consideration on 4th December 2015 | 4December 2015 |
|  | Second Working Group meeting | 5 January 2016 |
|  | Third Working Group meeting, to consider the differences between IDNOs and non-licensed DNOs (face-to-face) | 29 January 2016 |
|  | Fourth Working Group meeting, to finalise the differences between IDNOs and non-licenses DNOs for inclusion within the consultation (face-to-face) | 29 February 2016 |
|  | Fifth Working Group meeting to finalise Consultation and Working Paper (face-to-face) | 22 March 2016 |
|  | Sixth Working Group meeting to finalise Consultation and Working Paper (face-to-face) | 25 April 2016 |
|  | Consult on whether licenced and licence-exempt distribution systems should or should not be treated differently and why for a period of four weeks. | 6 May 2016 |
|  | Consultation Responses due | 3 June 2016 |
|  | Seventh Working Group (face-to-face) meeting to review Consultation Responses and determine next steps i.e. whether a second consultation is required or whether to begin drafting the Change Report | 7 June 2016 |
|  | Eight meeting to review issues log and look to develop second consultation document, taking into account the consultation response. | 15 July 2016 |
|  | Review of ‘undue discrimination’ from each member of the Working Group | 15 July 2016 |
|  | Teleconference to review comments of ‘undue discrimination’ | 02 August 2016 |
|  | Webinar to discuss templates provided by CA comparing PNO responsibilities to IDNO responsibilities, complete the templates and agree on the second consultation contents | 15 August 2016 |
|  | CA to update scenario templates | 18 August 2016 |
|  | Working Group to review templates and provide feedback via email | 25 August 2016 |
|  | ElectraLink to draft consultation document and circulate to Working Group for review (the legal text should also be circulated on this date too) | 25 August 2016 |
|  | Meeting to finalise consultation document (including adding Working Group view on whether there is a case for undue discrimination) and review legal text | 5 September 2016 at 2pm |
|  | Second Consultation issued for a period of five weeks | 18 November 2016 |
|  | Second Consultation Responses due [based on five-week consultation period] | 30 December 2016 |
|  | Review Consultation Responses and determine next steps, including whether a modeling support request is required | 10 January 2017 |
|  | Implement changes to legal text and change report in light of consultation responses | 27 January 2017 |
|  | Working Group to review the updated legal text by the 03 February 2017. | 03 February 2017 |
|  | Legal text issued to the DCUSA legal consultant for review and circulated to Working Group once complete | February 2017 |
|  | Electralink to draft Change Report and circulate to Working Group for review | 03 February 2017 |
|  | Web-Conference to review draft Change Report and DCUSA legal consultant comments on the legal text | 16 February 2017 |
|  | Web-Conference to review draft Change Report, Modelling Changes and the Legal Text | 21 March 2017 |
|  | ElectraLink to contact Working Group members to review the Charging Objectives, Schedule X and Schedule 19 for consequential changes | 21 March 2017 |
|  | ElectraLink to submit required amendments to the DCUSA Modelling Consultant | 22 March 2017 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | 10 May 2017 |
| 1. **+** | DCUSA Panel approves Change Report | 17 May 2017 |
|  | Change Report issued for voting | May 2017 |
|  | Voting Closes (three weeks) | June 2017 |
|  | Change Declaration issued | June 2017 |
|  | Ofgem Decision | August 2017 |
|  | Implementation Date | TBC |