DCP 227 Work Plan (11 May 2015)

| No. | Event | Target Date |
| --- | --- | --- |
|  | Working Group meeting to discuss consultation document | 3 June 2015 |
|  | ElectraLink updates consultation document and circulates to group for final sign off | 3 June 2015 |
|  | Consultation Document issued for a period of three weeks | 5 June 2015 |
|  | Consultation Responses due based on three week consultation period | 26 June 2015 |
|  | Electralink collates consultation responses and circulates to Working Group members | 30 June 2015 |
|  | Meeting to review consultation responses | W/C 6 July 2015 |
|  | Implement changes to legal text in light of consultation responses | W/C 6 July 2015 |
|  | Legal text issued to the DCUSA legal consultant for review | W/C 6 July 2015 |
|  | Electralink to draft Change Report and circulate to Working Group | W/C 13 July 2015 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | W/C 13 July 2015 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | W/C 20 July 2015 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | 12 August 2015 |
|  | DCUSA Panel approves Change Report | 19 August 2015 |
|  | Change Report issued for voting | 21 August 2015 |
|  | Voting Closes | 11 September 2015 |
|  | Change Declaration issued | 15 September 2015 |
|  | Ofgem Decision | 20 October 2015 |
|  | Implementation Date | 1 April 2016 |