## DCP 203 Work Plan

|  |  |  |
| --- | --- | --- |
| **No.** | **Event** | **Target Date** |
|  | Working Group to review the DCUSA Panels comments on the DCP 203 Change Report | January 2016 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | 09 March 2016 |
|  | DCUSA Panel approves Change Report | 16 March 2016 |
|  | Change Report issued for voting | 18 March 2016 |
|  | Voting Closes | 08 April 2016 |
|  | Change Declaration issued | 12 April 2016 |
|  | Ofgem Decision | 17 May 2016 |
|  | Implementation Date | 01 July 2016 |