## Appendix 1 – DCP 172 Working Group Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | DCP 172 Consultation re-issued to industry parties to ensure DG engagement in this change. | ## 11 August - 11 September 2015 |
|  | Secretariat to draft the Change Report and circulate to the proposer to review | - 21 August 2015 |
|  | Collate consultation responses and issue to the Working Group | - 14 -17 September 2015 |
|  | Meeting to review consultation responses and the first draft of the DCP 172 Change Report | - 22 September 2015 |
|  | Secretariat to update the Change Report based on the Working Groups response to the consultation comments | ## 23 – 25 September 2015 |
|  | Draft legal text to be submitted to the DCUSA legal advisor for review for a period of two weeks | ## 28September |
|  | Circulate the updated DCP 172 draft Change Report to the Working Group to review | ## 28September –06 October 2015 |
|  | Working Group meeting (provisional) to review members comments on the Change Report and finalise the Change Report | ## w/c 07 October 2015 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - 14 October 2015 |
|  | DCUSA Panel approves Change Report | - 21 October 2015 |
|  | Change Report issued for voting | - 23 October 2015 |
|  | Voting Closes | - 13 November 2015 |
|  | Change Declaration issued | - 17 November 2015 |
|  | Authority Decision (based on 25 Working Day KPI – this decision date may be impacted by an Ofgem moratorium) | - 22 December 2015 |
|  | Implementation Date | - Next DCUSA Release following Authority Consent |

The next DCUSA release following Authority consent is scheduled for the 25 February 2016.