## Appendix 1 – DCP 160 Working Group Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | The Working Group agreed to request modelling support so that the proposed DCP 160 model received would be inclusive of the changes approved by the 05 November 2015. This model would better enable Parties to determine the impact of the proposed change when the consultation is issued on this modification. DCP 160 Modelling Support Request to Kevin Woollard for approval. | - 15 – 22 January 2016 |
|  | Working to review the updated model | - 15 February 2016 |
|  | The Chair and the Secretariat to draft consultation two for the review of the Working Group on 14 March 2016 | - 14 March 2016 |
|  | Working Group meet to review Consultation two | - 14 March 2016 |
|  | Update consultation two based on Working Group comments | - 17 March 2016 |
|  | DCP 160 Consultation two on the proposed changes to the CDCM model issued to Parties | - 18 March – 08 April 2016 |
|  | Secretariat to collate the consultation responses | - 08 - 16 April 2016 |
|  | Working Group meet to review the consultation responses | - w/c 21 April 2016 |
|  | Working Group review the draft legal text | - 25 – 28 April 2016 |
|  | Legal text issued to the DCUSA legal consultant for review for a period of two weeks | - 29 April – 13 May 2016 |
|  | Electralink to draft Change Report and circulate to proposer to review for one week | - 09 - 14 May 2016 |
|  | Circulate the Wragge & Co. reviewed legal text to Working Group members to review on receipt | - 14 May 2016 |
|  | Working Group meet to review draft Change Report and DCUSA legal consultant comments on the legal text | - w/c 16 May 2016 |
|  | Update the Change Report pack based on the comments at the DCP 160 Working Group meeting. | - 23 - 27 May 2016 |
|  | Circulate the Change Report to the Working Group for final review | - 30 May - 03 June 2016 |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - 08 June 2016 |
|  | DCUSA Panel approves Change Report | - 15 June 2016 |
|  | Change Report issued for voting | - 17 June 2016 |
|  | Voting Closes | - 08 July 2016 |
|  | Change Declaration issued | - 12 July 2016 |
|  | Ofgem Decision (Key Performance Indicator -25 Days) | - 23 August 2016 |
|  | Implementation Date | - 01 April 2018 |