## DCP 138 Working Group Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | First Working Group meeting | - Past |
|  | Request approval from the DCUSA Panel of an amendment to the legal text reference in the intent of the DCP 240 Change Proposal | - Past |
|  | Working Group to review and finalise the consultation document and the LV Mains Split Calculation template for the purpose of issuing to industry parties for their views on this change. | - Past |
|  | Consultation Document issued for a period of three weeks | - Past |
|  | Consultation Responses due based on three week consultation period | - Past |
|  | Electralink collates consultation responses and circulates to Working Group members | - Past |
|  | Meeting to review consultation responses | - Past |
|  | Legal text issued to the DCUSA legal consultant for review | - Past |
|  | Electralink to draft Change Report and circulate to Working Group to review | - W/C 8 June 2015 |
|  | ElectraLink to circulate draft legal text to Working Group members once received from legal advisor | - W/C 15 June 2015 |
|  | Meeting to review draft Change Report and DCUSA legal consultant comments on the legal text | - 18 June 2015 |
|  | Update the Change Report pack based on the comments at the DCP 138 Working Group meeting. | - W/C 22 June 2015 |
|  | Circulate the Change Report to the Working Group for final review | - 24 June – 1 July |
|  | Change Report submitted to DCUSA Panel (Panel paper day) | - 8 July 2015 |
|  | DCUSA Panel approves Change Report | - 15 July 2015 |
|  | Change Report issued for voting | - 17 July 2015 |
|  | Voting Closes | - 7 August 2015 |
|  | Change Declaration issued | - 11 August 2015 |
|  | Ofgem Decision | - 15 September 2015 |
|  | Implementation Date | - 01 April 2017 |