###### DCP 410 ‘Fairer re-assessment of the allocation of Final Demand Sites prior to subsequent price control periods’ Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | Working Group Definition | August 2022 |
|  | Consultation Document Issued | 16 September 2022 |
|  | Consultation Responses Due [based on three-week consultation period] | 07 October 2022 |
|  | Legal Text Review by DCUSA Legal Advisers | TBC |
|  | Change Report Submitted to DCUSA Panel (paper day) | 09 November 2022 |
|  | DCUSA Panel Approves Change Report | 19 October 2022 |
|  | Change Report Issued for Voting | 18 November 2022 |
|  | Voting Closes [based on three-week voting period] | 09 December 2022 |
|  | Change Declaration Issued | 13 December 2022 |
|  | Authority Decision | TBC |
|  | Implementation Date | 5 WDs after Authority decision but no later than April 2023. |