| ISSUE | ACTIONS | STATUS | OUTCOME |
| --- | --- | --- | --- |
| How to quantify the volume and impacts to DNOs 01 | The Working Group noted that there is no assessment for the potential volumes of customers qualifying for Mix Demand Status or what the impacts to DNOs could be. The Working Group to further discussion required on how to quantify the volume and impacts to DNOs needed. | New action | Likely to be discussed within the BSC MOD. On hold until BSC MOD is further understood. |
| How is the correct data to be received? 02 | Review data received and agree how correct data is received and how it is reviewed and challenged. BSC changed potentially required. | New action | LS to raise BSC MOD and follow the BSC process once known. |
| Review CMP 363/364 to review why the use of operational metering was supported by the Working Group and Authority 03 | Look at the use of CMP 363/364 and the use of operational metering and why was it supported by the WG and authority (Scarda/reassurance). | Closed | The assurance already exists within BSC for settlement metering solutions and grid code F5 (subsid of CUSC). LS to conduct final check but believed the risk will fall away as part of the BSC MOD. Review has been undertaken and settlement metering is the preference but if that is not practical then operational metering can be used. |
| Capacity calculation suggested by the Working Group doesn’t align to the capacity calculation in Schedule 16. 04 | Review template and ensure it aligns with schedule 16 and capacity. | New action | Sub group has reviewed template and feedback to WG. Updated template is for an alternative solution. If alternative solution isn’t taken forwards, the template the original proposal will still need to be amended. |
| How are operational and settlement data aligned (raw data v adjustment data). 05 | Further thinking required on how operational and settlement data are aligned (raw data v adjustment data) | New action | Will be address as part of the BSC MOD. |
| Non-Mic template needs to be developed 06 | The Working Group to develop a calculation template for Non-Mic sites | New action | Await development of the BSC MOD and further work undertaken by the MHHS programme. |
| Unable to verify data for Non-MIC sites as DNOs don’t receive the settlement data for all the MPANs associated with the site. 07 | Non-MIC sites don’t have a way for distributors to verify the data as they don’t receive the settlement data for all the MPANs associated with the site. Determine if the BSC modification could support the verification process. | New action | Will output of the BSC MOD to see if expected information is received. |
| Derivation of final demand capacity at MIC-banded sites. 08 | A sub group of ED, KB, LS, JB and LQ to be set up to review how the derivation of Final Demand Capacity at MIC-banded sites could work and also to review the calculation template. (Also linked to issue 06). | New action | Sub group has met and shared back feedback to WG. Sub group to reconvene following todays WGs inputs for final review and amendments. Updated templates to be reviewed to WG. Some testing of the template required. DW to support testing. |
| Review the customer certificate. 09 | Review the customer certificate, particularly the sentence ‘’for each metering arrangement’’ and provide clarity on what information is required. Review the template for eligible services facility to ensure there’s no consequential impact on that when deciding to amend the sentence mentioned above. Customer certificate should also make it clear the certificate needs to be resubmitted once there is a material change has occurred. | New action | Share with the WG the eligible services certification form for review along with the minutes for WG 17 |
| Review legal text. 10 | Spell out in the legal text that disputes can relate to sites with non-final demand certification and for mixed use certification, as the process was written to deal with non-final demand disputes only. That paragraphs 4.2C and 5B.2 of the draft legal text would be reviewed to provide clarity. Sense check with DCP 389 and review the risk that if there were delays in receiving data the review couldn’t go back beyond fourteen months. Overall review/update of legal text. | New action | produce strawman on this area for further development once the BSC MOD has been defined. |