###### DCP 425 ‘Cost Apportionment Factor “cap” methodology’ Work Plan

| No. | Event | Target Date |
| --- | --- | --- |
|  | Working Group Definition | October 2023 |
|  | Consultation Document Issued | October 2023 |
|  | Consultation Responses Due [based on three-week consultation period] | TBC |
|  | Legal Text Review by DCUSA Legal Advisers | TBC |
|  | Change Report Submitted to DCUSA Panel (paper day) | 8 November 2023 |
|  | DCUSA Panel Approves Change Report | 15 November 2023 |
|  | Change Report Issued for Voting | 17 November 2023 |
|  | Voting Closes [based on three-week voting period] | 8 December 2023 |
|  | Change Declaration Issued | 12 December 2023 |
|  | Authority Decision | TBC |
|  | Implementation Date | TBC |