## Slide 1
DCUSA Digitalisation Development Group (DDDG)
Meeting 6

## Slide 2: WHY DDDG EXISTS
Review feedback and discuss new ideas concerning improvements to the DCUSA website and digital services.
We are here to assess the merit of these ideas, and help turn ideas into real developments

## Slide 3: HOW IT WORKS
Discuss Ideas
Define What’s Needed
Consult Tech Experts
Estimate Effort
Get Approval
Add to Plan

## Slide 4: ACTIONS FROM LAST MEETING

## Slide 5: RELEASE UPDATE

## Slide 6: RECENT LAUNCH
  Successful release on Tuesday 7th October 2025
  Minor bugs but no concerning issues
  API layer delayed – released scheduled for end of October.

## Slide 7: DEVELOPMENT LOG
 | ID | DESCRIPTION | DEV. STAGE | LIVE
 | 721 | Dashboard Icon for Logged-In Users | a | 3 Jun 2025
 | 724 | Use and formatting of 'DCP' across the website | a | 29 Jul 2025
 | 796 | Unified Lightweight API Layer for Datasets | Testing | 
 | 756 | All Tables View Persistence | a | 3 Jun 2025
 | 761 | Tooltip Support for Search Icons | a | 29 Jul 2025
 | 762 | Enhanced Display for CP Implementation Date | a | 29 Jul 2025
 | 781 | CP Link to Document Version | a | 29 Jul 2025
 | 782 | Clean Up Escalations Contacts | a | 29 Jul 2025
 | 829 | Consolidate Matter Type Filters into a Dropdown | a | 7 Oct 2025
 | 830 | Add Status Filter for CP Lifecycle | a | 7 Oct 2025
 | 831 | Clarify CP Stage Definitions via Button | a | 7 Oct 2025
 | 833 | Tooltip for CP Implementation Date | a | 29 Jul 2025
 | 834 | Add Filter by Impacted Party Type | a | 7 Oct 2025

## Slide 8: DEVELOPMENT LOG
 | ID | DESCRIPTION | DEV. STAGE | LIVE
 | 858 | Remove gridlines across all months in the Release Timeline | a | 7 Oct 2025
 | 862 | Sync Tab Positioning On Previous & Next Legal Text Modals | Testing | 
 | 864 | DCUSA Document as a dataset added to the Public REST API | Testing | 
 | 865 | Enable Optional Revision Edits Button to Quick Links | a | 7 Oct 2025
 | 866 | Refine 'Related Committee & Group' Column | a | 7 Oct 2025
new | 906 | View Working Group Members on CP Page | To Do | 
new | 907 | Easier Way to Assign Members to Groups | To Do | 
new | 908 | Admin CSV download of all Working Group Members | To Do | 
 | 909 | Copy Row Across Tables | a | 7 Oct 2025
 | 910 | Copy Cell Data | a | 7 Oct 2025
new | 979 | Issue Document Download Button Functionality | To Do | 
new | 980 | Change Register Pagination Scroll to Top | To Do | 

## Slide 9: BOARD FEEDBACK

## Slide 10: APPROVED BY THE BOARD
Estimated resource time: 0.5 day
979
980
Estimated resource time: 0.5 day

## Slide 11: APPROVED BY THE BOARD
Estimated resource time: 4 day
976

## Slide 12: FEEDBACK FROM THE WEBSITE

## Slide 13: FEEDBACK FROM THE WEBSITE

## Slide 14: IMPROVEMENTS FROM ATTENDEES

## Slide 15: AOB