## Slide 1
DDDG Technical Subgroup - Centralised Tariff Dashboard
Meeting 7 – User Stories / Guidance Document

## Slide 2: AGENDA
Project update
User stories and acceptance criteria review
Guidance document feedback

## Slide 3: RECAP

## Slide 4: CENTRALISED TARIFF DASHBOARD
    Web-based dashboard consolidating CDCM tariff data
    Includes upcoming years, filtering options and download capabilities
3
GSP
_B : East Mids
CHARGING YEAR
2025-26
LDNO
11
Download
LLFC

## Slide 5: DELIVERY TIMELINE
2026 | 
March | Board sign-off on MVP scope
April / May | Initial data extraction
May / June | Technical build
June | MVP launch
Jun / Jul | User testing (via technical subgroup)
Jul / Aug | MVP wider-release
Aug / Sep | Start Phase 2

## Slide 6: REVIEW USER STORIES & ACCPETANCE CRITERIA

## Slide 7: WHY THEY’RE SO IMPORTANT

## Slide 8: TICKET REFERENCE
GSP
YEAR
LDNO
LLFC
Results Table
1279
1273
1275
1276
1278
1277
DOWNLOAD

## Slide 9: INCLUDE TIMEBANDS
SCOPE EXPANSION

## Slide 10: MOCK UPS

## Slide 11: DESIGN A

## Slide 12: MOCK DESIGN
DESIGN B

## Slide 13: GUIDANCE DOCUMENT FEEDBACK

## Slide 14: RECAP
  Identify and capture charging statement standardisation issues
  NOT formal code change
  Sits outside of DCUSA’s direct governance
  Pass on to the relevant group (led by Chris Ong)
  Feedback received: x3

## Slide 17: END

## Slide 18: USER STORY EXPLAINED
  Short, plain-English description of something the user wants to do and why
  Written from the user’s perspective (not developers)
  Consistent format:
    As a [user],
    I want [to do something],
    So that [I get the benefit]

## Slide 19: ACCEPTANCE CRITERIA EXPLAINED
  Checklist of conditions the user story must meet to be considered complete
  Defines what’s in and out of scope
  Written in clear, testable language so it can be measured
  Ensures the right spec is being built

## Slide 20: OUR GOAL
  Walk-through user stories and ACs together
  Ensure the team has a clear understanding of what’s being delivered
  Edit existing or add new stories if there are gaps.
  Leave comments to provide more clarity.